UNIVERSITY INSTITUTE OF INFORMATION TECHNOLOGY

# DEGREE: Bachelor of Computer Science

# SEMESTER: 3

# COURSE CODE: CSC-203

# COURSE TITLE: Artificial Intelligence

# INSTRUCTOR NAME: Dr. Ghulam Mustafa

# PROJECT TITLE: Arid Buddy

# GROUP MEMBERS:

Zeeshan Abbas 23-Arid-615
M. Tayyab 23-Arid-570
Amanullah 23-Arid-485
Project Plan for Arid GPT - 8 Weeks

Week 1: Requirements Gathering & Planning
- Objective: Define technical and functional requirements.
- Key Activities: Identify features (Q&A, chat, student assistance), decide platform (desktop or web), set up database (e.g., MySQL), plan API integration (e.g., OpenAI), and set milestones.
- Deliverables: Requirement document, platform decision, project roadmap.
Week 2: Design UI/UX & System Architecture
- Objective: Design chatbot interface and backend architecture.
- Key Activities: Create UI mockups, define database schema, plan backend communication and API integration.
- Deliverables: Wireframes, architecture diagrams, database schema.
Week 3: Set Up the Development Environment
- Objective: Prepare coding environment.
- Key Activities: Install libraries, set up MySQL, build project structure, test connections.
- Deliverables: Working environment, database, and project skeleton.
Week 4: Backend Development (Basic Chat Logic)
- Objective: Implement core chat functionality.
- Key Activities: Develop input/output processing, integrate FAQ system, handle user sessions.
- Deliverables: Basic chatbot backend that responds to queries.
Week 5: Frontend Development (GUI)
- Objective: Build chatbot interface.
- Key Activities: Create chat UI using customtkinter, connect frontend with backend, add error handling.
- Deliverables: Functional GUI linked to the backend.
Week 6: Advanced Features & Customization
- Objective: Add advanced functionality.
- Key Activities: Integrate GPT API, enhance user personalization, optional file uploads, refine UI.
- Deliverables: Chatbot with dynamic responses and improved UX.
Week 7: Testing & Bug Fixing
- Objective: Test and optimize chatbot.
- Key Activities: Perform unit testing, gather feedback, fix bugs, optimize performance.
- Deliverables: Bug-free, optimized chatbot.
Week 8: Deployment & Documentation
- Objective: Deploy chatbot and provide documentation.
- Key Activities: Deploy on server or package as executable, write documentation, set up monitoring.
- Deliverables: Deployed chatbot and complete documentation.